Sprint Retrospective 3

# Work on a timely schedule

This sprint, we started working on the sprint late, this put us under a lot of pressure to complete the functional requirements in time.

# Clean up code

Coding this sprint was difficult because of unorganized code.

We need to use good coding practices from the start to save more time fixing this at the end of the sprint, and for the sake of efficient coding.

# Yet again, better delegate tasks.

This sprint, we underestimated some aspects and over estimated others. Next sprint, we will put more time into planning.

# Communicate your needs between the database, back-end and front end.

The people on the backend found out that people need backend changes but they were never told.