Sprint Retrospective 4

# Complete functional requirements in a timely manner

This sprint was the hardest of them all. We were all busy due to other life commitments. If we started on the sprint from the day it was given, we would have gotten more functional requirements completed.

# Have a liquid team

We have tasks split between different members if the team, this only becomes an issue when one team is done with their tasks while another team is still busy with theirs. We need to be able to help one another when we have the time. Since the product doesn’t only depend on if “you” got “your” work done. It’s a team effort at the end of the day.

# Communicate time complications

Like mentioned before, we were all very busy with other commitments, and if we were to tell each other about our struggles sooner, then we would have been able to think of a plan of action to move forward and complete as many tasks as possible.